Implementation of CBOR for RIOT
Project Category:
Application
Team:
Kevin Funk
Jana Cavojska

---
CBOR
Major types:
  - Unsigned integers
  - Negative integers
  - Byte strings
  - Unicode strings
  - Arrays of data items
  - Maps of pairs of data items
  - Optional semantic tagging
  - Floats

---
Testing against other implementations
  All tests against the python implementation (flynn package) were successful.

---
File structure
  - /sys/cbor/include/cbor.h (CBOR header)
  - /sys/cbor/cbor.c (CBOR implementation)
  - /tests/test_cbor/main.c (CBOR tests location) → /tests/unittests/tests-cbor/tests-cbor.c

---
CBOR API
2. cbor.h:
4. typedef struct cbor_stream_t
5. {
6. /// Array containing CBOR encoded data
7. unsigned char* data;
8. /// Size of the array
9. size_t size;
10. /// Index point to the next free byte
11. size_t pos;
12. } cbor_stream_t;
14. void cbor_serialize_int(cbor_stream_t* s, int val);
15. size_t cbor_deserialize_int(cbor_stream_t* stream, size_t offset, int* val);
16. // ...

---
Milestones
- Milestone 1: May 13th
  - Have a preliminary API for the CBOR library
  - Implement the (de)serialization of at least one simple type
  - Have test infrastructure that covers the (de)serialization part
- Milestone 2: June 17th
  - Be able to (de)serialize all simple types
- Milestone 3: July 1st
  - Be able to (de)serialize all complex types [partly done]
- Milestone 4: July 15th
  - Delivery